## Slide 1: Developing Continuous Services: Real world experiences of the Team Foundation Service engineering team
Buck Hodges
Director of Development, TFS and MSDN
2-004

## Slide 2: Buck Hodges
buckh@Microsoft.com
@tfsbuck
http://blogs.msdn.com/buckh

## Slide 4: Agenda
The Box and the Service
Planning
Scrum
Cadence
Engineering system
Wrap up

## Slide 5: The Box

## Slide 6: The Box
Multi-year cycles
Milestones and stabilizations
Debt

## Slide 7: Team Foundation Service http://tfspreview.com

## Slide 9: Planning

## Slide 10: Planning great experiences
High-level storyboard of 18-month vision
Six month thematic plans, aligned with Azure
Feature teams own backlogs for their areas
Feature flags: separating engineering from marketing

## Slide 11: Scrum

## Slide 12: Adopting Scrum
Why?
    Deliver features incrementally
    Work like our customers
    Build a great Scrum experience
Team
    130 people
    Feature team: 6 devs, 5 testers, and 1 or 2 PMs
Three-week sprints

## Slide 13: Sprint Email

## Slide 14: Cadence

## Slide 15: Box thinking for a service
Updates were large
Months apart
Lots of problems!
Do updates more frequently

## Slide 16: Ship Every Sprint
Work is done or disabled at the end of sprints
Verification week (not stabilization!)
Deploy to production!

## Slide 17: Engineering

## Slide 18: The service and the box
Same code base used for both
Work in a single branch
    Gated checkin only builds
    Rolling test system, including upgrade tests
Disruptive changes integrated at the beginning of a sprint
Merge to production branch, quarterly update CTPs

## Slide 19: Rolling Tests

## Slide 20: Differences
Service scales differently
Need cost model
    Multi-tenant database
    All content goes to Azure Blob Storage

## Slide 21: Differences
Tight loop with support
Online upgrades
Automated deployment
No down time between cycles – engineering backlog

## Slide 22: Monitoring and Diagnostics
Cultural change
Extensive tracing
Alerting based on activity log, event log, and tracing
External monitoring

## Slide 23: Dashboard

## Slide 24
UTS# TFS#
Incident Date |  |  |  | Severity |  |  |  | Error Introduced by |  |  |  |  | Impacted Services |  |  |  | 
10/15/2012 |  |  |  | 2 |  |  |  | Code |  |  |  |  | TFS |  |  |  | 
TTD (Detect) |  |  |  | TTE (Escalate) |  |  |  | TTM (Mitigate) |  |  |  |  | Cust. Imp. Duration |  |  |  | 
9 | h | 0 | m | 3 | h | 0 | m | 9 | h | 0 |  | m | 21 | h |  | 0 | m
Customer Impact |  |  |  |  |  | Root Cause |  |  |  |  |  |  | Detection Method |  |  |  | 
This impacted customers logged into the service from VS. After 24 hours, their session would timeout and not automatically reset, and they would get an error. N customers hit the error. Workaround: restart VS |  |  |  |  |  | A change was made for Napa in our patch on Monday that introduced this regression. We added a check which allowed you to not specify a host in the url, since Napa doesn’t use url routing – that check ended up being a case-sensitive check instead of a case insensitive. When re-logging in, VS sends a lower case URL, which the server didn’t recognize and returned a 404 page not found error. |  |  |  |  |  |  | Manual: customer from twitter Manual: internal from the dashboard error counts |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | Repeat? |  |  |  | 
 |  |  |  |  |  |  |  |  |  |  |  |  | No |  |  |  | 
Mitigation Steps |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Communicated to customers the workaround on blog, forums, Twitter |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Prevention |  |  |  |  |  |  |  | Owner |  |  | ETA |  |  |  | Work Item ID |  | 
We need monitoring improvements to enable us to alert on an unusually high number of a particular kind of error. |  |  |  |  |  |  |  | xxx |  |  | Sprint 41 |  |  |  | 985178 |  | 
Fix VS so it doesn’t require a restart when this happens |  |  |  |  |  |  |  | yyy |  |  | Sprint 39 |  |  |  | 984154 |  | 
Add an automated test to cover the VS timeout scenario. |  |  |  |  |  |  |  | zzz |  |  | Sprint 40 |  |  |  | 895608 |  | 
Slide Owner: Ed Glas
VS Connectivity Issues

## Slide 25: Wrapping up
Ship frequently!
Cultural change
Test the tools

## Slide 26: Q&A

## Slide 27: Related Sessions
10/31/2012 1:45 - B33 McKinley - Application Lifecycle Management: It’s a Team Sport (Brian Keller)
11/1/2012 12:00 - B92 Nexus/Normandy - Developer Productivity with Visual Studio & TFS 2012 (Jamie Cool)
11/1/2012 10:15 - B92 Trident/Thunder - DevOps: Integrating development and operations for last mile velocity (Larry Guger)

## Slide 28: Team Foundation Service
http://tfspreview.com

## Slide 30: Verification and deployment
Upgrade Pioneer
Email list for ship room approval of fixes
Gated checkin and rolling test for the deployment branch
Final gated checkin build is the production build
Test signs off on an upgrade of the “golden” instance
Upgrade pre-production
Upgrade production
Retrospective

## Slide 31: Engineering improvements
Upgrade always works
One set of tests used by dev and test
Reduced UI test automation
Test beneath the UI using model-view patterns
Cut duplication
Make tests robust
End to end scenario walkthrough

## Slide 32: Results for the box
TFS 2010 peak was 1800 bugs
TFS 2012 peak was 1000 bugs
Stabilization period between milestones
Bugs pushed out
Cause: Not shipping at the end of a sprint!
Let’s change…

## Slide 33: Wrapping up
Plan in progressive increments
Feature flags to control disclosure
Ship frequently!
Cultural change

## Slide 34: Wrapping up
Services scale differently
Cost model is important
Automation
Online upgrade
Engineering backlog
Test monitoring and dashboard
Still learning!