## Slide 2: Notes From the Field: Complex and Massive Configuration Manager Migrations
Jeff Hausen, Systems Engineer
Matthew Hudson, Systems Engineer
Neil Peterson, PFE, Microsoft
UD-B306

## Slide 3: Agenda
2007 Environment Overview
Challenges faced in 2007
Expectations for 2012
Migration Preparation and Execution
Migration Challenges
2012 Environment Overview
What was Solved and Lessons Learned

## Slide 4: 2007 Environment Overview

## Slide 5: Corporate Environment
Oil field Services company with offices and mobile personnel
Location: 2,000 locations in 86 countries
Land and Sea Operations
Transatlantic connections, VSAT, 3G
Quality Of Service control mechanism
Team: 6 Admins, 2 contractors, 2 new hires
Microsoft Premier Services involvement

## Slide 6: ConfigMgr Environment
Mode: Native Mode
Primary 2
Secondary: 38
Standard Distribution Points: 400+
Branch Distribution Point: 20
DMZ: 2
Packages: 925
Advertisements: 690
Collections: 700
Machines: 100,000+
Ports Alternate Ports
IIS: Custom Website
OS Deployments 5000 per month

## Slide 7: 2007 Hierarchy

## Slide 8: 2007 Hierarchy (Simplified View)

## Slide 9: Challenges faced with 2007 Environment
Security
Security
Network
Network
Business Continuity
Business Continuity
Corporate Environment
Corporate Environment
Security
3rd party encryption software
PKI
Network
Internet Based Clients, 2 DMZs
IP ranges that move
Supernets
AD sites that span large areas
Business Continuity
Large Amount of Sensitive Systems
Distribution point Health / Deployment
Content Distribution (scheduling and success)
Corporate Environment
ConfigMgr 2007 Native Mode Environment
3rd party Datacenter
Vessels, Land crews, Oil Platforms, Remote Offices

## Slide 10: Expectations for 2012

## Slide 11
Console Security
Network
Conservation
Client Health
Business Process Improvement

## Slide 12: Expectations?
Why Migrate?
  • What do you gain?
Console Security
  • Delegated console access
  • Internal role based on RACI’s

## Slide 13: Responsible Accountable Supportive Consulted Informed

## Slide 14: Expectations?
Network Conservation
  Better bandwidth
  Resource utilization with Single Instance Store
Business Process Improvement
  Automation of processes
  Custom Reporting in Reporting Services
  Mobile Device Management
  Utilize “the Cloud”
  ConfigMgr Team support costs
  User/Device Affinity

## Slide 15: Expectations?
Client Health
  • Less physical contact to fix machines
  • Improved compliance numbers

## Slide 16: Migration Preparation and Execution

## Slide 17: Migration Preparation and Execution
2012 Training
Inventory Technical Resources
Determine Staffing / Available Man Power
Lesson’s Learned from previous migrations
Review changes from 2007 to 2012
Identify Automation Possibilities
Preplanning

## Slide 18: Migration Preparation and Execution
Active Directory Team
Server Team
Network Team
Datacenter Coordination
Onsite / Global Help Desk
Competing projects of the company
Preplanning
Internal Groups

## Slide 19: Migration Preparation and Execution
Microsoft Review of Proposed Design
Purchase hardware
Package and Custom Reports Review
Create Automation (Scripts / Runbooks)
Special machine and collection requirements
Preplanning
Internal Groups
Technology Review

## Slide 20: Software Inventory
SELECT PROD.ProductName, Count(PROD.ProductName) as 'Count',v_R_System.AD_Site_Name0 as AD
FROM v_GS_SoftwareProduct PROD
join v_FullCollectionMembership fcm on PROD.ResourceID=fcm.ResourceID
join v_R_System on fcm.ResourceID=v_R_System.ResourceID
where fcm.CollectionID = 'SMS00004'
and
PROD.ProductName like '% Application %'
Group By PROD.ProductName,v_R_System.AD_Site_Name0
Order by count

## Slide 21: Hardware Inventory
SELECT DisplayName0, Count(PROD.DisplayName0) as 'Count',v_R_System.AD_Site_Name0
FROM v_Add_Remove_Programs PROD
join v_FullCollectionMembership fcm on PROD.ResourceID=fcm.ResourceID
join v_R_System on fcm.ResourceID=v_R_System.ResourceID
where fcm.CollectionID = 'SMS00004' and PROD.DisplayName0 like '%Application%'
Group By PROD.DisplayName0,v_R_System.AD_Site_Name0
Order by AD_Site_Name0

## Slide 22: Migration Preparation and Execution
Pull in PFE for resources
Create test lab and processes
Preplanning
Internal Groups
Technology Review
Utilize Resources

## Slide 23: Migration Preparation and Execution
Deploy CAS and Primary Level Infrastructure
Configure and Validate Functionality of Core Components (SUM, OSD, Application distribution, etc.)
Configure DMZ environment and validate IBCM
Begin Site by Site Migration
Preplanning
Internal Groups
Migrate
Technology Review
Utilize Resources

## Slide 24: Distribution Point Deployment Automation
Neil Peterson

## Slide 25: Site Migration Workflow

## Slide 26: Site Migration Process
Boundary & Boundary Groups
Fail over to Secondary Server
Send pre-staged content to location
Train the Onsite
Onsite Trains users
  Expect restarts, patching
Setup Site server & Pre-stage content or Push content
Packages are available (Imaging, LOB Apps)
Target site with the 2012 Client from 2007
Confirm usability

## Slide 27: Migration Challenges

## Slide 28
Competing projects…
Windows 7
Domain collapse
AD Sites / Services Collapse
Server upgrade / Refresh
Acquisitions and divestments
Forefront Endpoint Protection Migration

## Slide 29: Pre-migrations
Special Machine Handling
Custom Web Reporting

## Slide 30: 2012 Environment Overview

## Slide 31: 2007 Hierarchy

## Slide 32: 2012 Hierarchy

## Slide 33: What was Solved and Lessons Learned

## Slide 34: What did 2012 Solve?
Business Continuity
Client settings: better control special machines
Pull DPS: replace BDP for V-SAT sites, slow sites
Allow us to manage Linux, Mac,
Mobile Device management
Network
Pre-stage content on any DP
DP Senders
MS Cloud DP patching

## Slide 35: Fail over Patching
Cumulative Update 1

## Slide 36: What did 2012 Solve?
ConfigMgr Team
Role based administration
Enterprise group access for Security, Helpdesk
Decrease reliance on PKI
IIS Configuration / WebDav simplification
Fast Channel for Client Notification!

## Slide 37: Lessons Learned
Created a video of the changes, train IT and users
Each site migration has it’s own challenges
Work with your network team to determine appropriate sender settings
This is a continual project.
Utilize a mix of AD sites and IP subnets to help with Supernets

## Slide 38: What to watch for:
Machines repairing/ Patching / Restarting
Virus warning / Notifications when installing Endpoint Protection
Managing 2 infrastructures
Loss of resource time
OSD with Alternate Ports

## Slide 39: Content Creation on Distribution Automation
Neil Peterson

## Slide 40: References
Matthew Hudson’s Blog - http://sms-hints-tricks.blogspot.com/
Neil Peterson’s Blog - http://blogs.technet.com/b/neilp/

## Slide 41: Evaluation
Complete your session evaluations today and enter to win prizes daily.
Provide your feedback at a CommNet kiosk or log on at www.2013mms.com.
Upon submission you will receive instant notification if you have won a prize.
Prize pickup is at the Information Desk located in Attendee Services in the Mandalay Bay Foyer.
Entry details can be found on the MMS website.
We want to hear from you!

## Slide 42: Resources
http://channel9.msdn.com/Events
Access MMS Online to view session recordings after the event.

## Slide 43
© 2013 Microsoft Corporation. All rights reserved. Microsoft, Windows and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.