## Slide 2: Deep Dive into Agile Planning for Team Foundation Server 2013 and Visual Studio Online
Justin Marks, Sr. Program Manager
justin.marks@microsoft.com
DEV-B327

## Slide 3: Justin Marks
From Miami, Florida
Married (6 years)
2 kids (5 & 2)
Microsoft 12 years
Program Manager by trade
“Foodie” by passion

## Slide 4: The journey
Visual Studio 2012
Visual Studio 2008
Visual Studio 2010
Visual Studio 2013
Limited Preview
09/11
Released!
10/12
Public Preview
06/12
Visual Studio Online
2010
2008
2012
2009
2011
2013
2014
Visual Studio

## Slide 5
Agile
Build
Test
Deploy
Insights
Code
Online

## Slide 6: Agenda
Agile Portfolio Management
Demo
+
Example Scenarios
Our Process
+
Lessons Learned

## Slide 7: The Problem
B
C
A

## Slide 8: The Problem
A
B
C
D
E
F
G
H
?
Stakeholders
?
?
?
?
?
?
?
?

## Slide 9: Portfolio Backlogs

## Slide 10: Backlog Linking

## Slide 11: n Levels

## Slide 12: Autonomy
A
B
C
D
E
F
G
H
Stakeholders

## Slide 13: Drive:
Autonomy
the urge to direct our own lives
Mastery
expert skill: expert knowledge or outstanding ability
Purpose
the reason for which something exists

## Slide 14: Kanban Columns
Stakeholders
A
B
C
D
E
F
G
H

## Slide 15: Work Item Tags
Stakeholders
A
B
C
D
E
F
G
H

## Slide 16: Visualizing Progress
Chart: 
 | 280 | 300 | 260 | 238 | 220 | 190 | 158 | 145 | 100 | 90 | 70 | 50 | 40 | 20 | 0
 | 280 | 260 | 240 | 220 | 200 | 180 | 160 | 140 | 120 | 100 | 80 | 60 | 40 | 20 | 0
Chart: 
 | 3 | 4 | 5 | 6 | 8 | 2 | 1 | 3 | 4

## Slide 17: Agenda
Agile Portfolio Management
Demo
+
Example Scenarios
Our Process
+
Lessons Learned

## Slide 18: APM with VSO
Portfolio Backlogs
Backlog linking
Kanban columns
Tags
Charting

## Slide 19: Agenda
Agile Portfolio Management
Demo
+
Example Scenarios
Our Process
+
Lessons Learned

## Slide 20: How do we do it?
Roles
Organization
Teams
Cadence
Plan
Practices
Alignment
Autonomy

## Slide 21: Our Roles
Program Manager – Responsible to ensure we’re building the right thing.
Development – Responsible to ensure we’re building products that are fast, reliable, and well engineered.
QA – Responsible to ensure we’re building high quality products that meet customers needs.

## Slide 22: Organization Chart
Program Management
Development
Testing

## Slide 23: Teams
Program Management
Development
Testing

## Slide 24: Teams
Cross-discipline
8-12 people
Led by their triad
Intact for 12-18 months
Autonomous backlog
Version Control

## Slide 25: 3-week sprints
Sprint 56
Sprint 58
Deployment
Done!
Sprint planning
Sprint 57
Week 2
Week 3
Week 1
Week 2
Week 3
Week 1
Week 2
Week 3
Week 1
Backlog grooming
Sprint planning

## Slide 26: Sprint mails
The sprint plan
What we accomplished
Week 2
Week 3
Week 1
Week 2
Week 3
Week 1
Week 2
Week 3
Week 1
Sprint 56
Sprint 58
Sprint 57

## Slide 27: Team “chats”
Chat
Every 3 sprints we sit down with the team for a “chat”
Chat
Chat
Chat
Chat
Chat

## Slide 28: Team “chats”
What’s next on your backlog?
How are you doing with regards to debt?
Any issues?
Version Control

## Slide 29: Team “chats”

## Slide 30: Planning
Sprint
3-week sprints
Season
6-month season
Vision
18-month vision
3
6
18

## Slide 31: Vision
Spring
Fall
Spring
Fall
6 month plan
Specs
Specs
Experience Reviews
18 month vision
Specs
Specs
Scenario Review

## Slide 32: Now what?
Spring
Fall
Spring
Fall
Done!
What did we learn over the last 6 months?
What did customers tells us?
What changed in the marketplace?

## Slide 33: Planning
Spring
Fall
Spring
Fall
Done!
Done!
& Learning
6 month plan
Specs
Specs
Experience Reviews
18 month vision
Specs
Specs
Scenario Review

## Slide 34: Work Items
Scenario – A large initiative in a release.
Feature – A shippable unit that provides an end-to-end user experience.
User Story – A requirement capturing the role, functionality, and value.
Task – Work the team does to fulfill a Story.
Scenario
Feature
User Story
Task

## Slide 35: Work Items
Scenario
Feature
User Story
Task

## Slide 36
Scenario
Scenario
Scenario
Scenario
Feature
Stories
Stories
Stories
Stories
Scenario
Review
Team A
Stories
Stories
Stories
Stories
Team B

## Slide 37: Agenda
Agile Portfolio Management
Demo
+
Example Scenarios
Our Process
+
Lessons Learned

## Slide 38
To do
In progress
Done
Sign up for a Visual Studio Online account
Build a backlog
New website on Azure
CI & CD
Load test
Insights

## Slide 39: Thank you!
justin.marks@microsoft.com
@justincmarks

## Slide 40: Resources
Learning
  Microsoft Certification & Training Resources
www.microsoft.com/learning
Developer Network
http://developer.microsoft.com
TechNet
  Resources for IT Professionals
http://microsoft.com/technet
  Sessions on Demand
http://channel9.msdn.com/Events/TechEd

## Slide 41: DEV Track Resources
http://www.visualstudio.com
http://blogs.msdn.com/b/developer-tools/
http://msdn.microsoft.com/vstudio
visualstudio
@visualstudio
visualstudio

## Slide 42: Please Complete An Evaluation Form Your input is important!
TechEd Schedule Builder
CommNet station or PC
TechEd Mobile app
Phone or Tablet
QR code

## Slide 43: Evaluate this session

## Slide 44
© 2014 Microsoft Corporation. All rights reserved. Microsoft, Windows, and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.