## Slide 1: Working on an Agile Team with Visual Studio 2012 and Team Foundation Server 2012
Peter Provost
Sr. Program Manager Lead
Microsoft Corporation
DEV318

## Slide 2: Agenda
PRIORITIZE
PLAN
EXECUTE
RESPOND
1
2
3
4

## Slide 3: The Agile Manifesto
Created in 2001, it defines four values and twelve principles.
Customer collaboration
-over-
Contract negotiation
Individuals and interactions
-over-
Processes and
tools
Responding to change
-over-
Following a plan
Working software
-over-
Comprehensive documentation
While there is value in the items below, we value the items above more.

## Slide 4: Prioritizing the work

## Slide 5
PRIORITIZE
PLAN
EXECUTE
RESPOND

## Slide 6: Grooming the Backlog
5
3
8
3
Product Backlog
1
8
Priority
5

## Slide 7: Grooming the Backlog
5
3
8
3
Product Backlog
1
8
5
5

## Slide 8: Acceptance Criteria
Acceptance Criteria
I can search for ….
I can pay with a ….
I can view and edit …
Product Backlog

## Slide 9: Prioritizing
Demo
Agile backlog management with Scrum and
Team Foundation Server 2012

## Slide 10: Planning the work

## Slide 11
PRIORITIZE
PLAN
EXECUTE
RESPOND

## Slide 12: Planning
5
8
5
Product Backlog
Sprint Backlog
3

## Slide 13: Planning
Product Backlog
Sprint Backlog
5
8
5

## Slide 14: Planning
Product Backlog
Sprint Backlog

## Slide 15: Planning
Product Backlog
Sprint Backlog
TOO BIG!

## Slide 16: Planning
Product Backlog
Sprint Backlog

## Slide 17: Planning
Product Backlog
Sprint Backlog
COMMIT!

## Slide 18: Planning
Demo
Scrum sprint planning with Team Foundation Server 2012

## Slide 19: Executing on the plan

## Slide 20
PRIORITIZE
PLAN
EXECUTE
RESPOND

## Slide 21: Executing
Product Backlog
Sprint Backlog
Chart: 
| 39845 | 39852
Remaining | 80 | 65

## Slide 22: Red, Green, Refactor
Tests
Code

## Slide 23: Red, Green, Refactor
Tests
Code

## Slide 24: Red, Green, Refactor
Tests
Code

## Slide 25: Red, Green, Refactor
Tests
Code
Refactor!

## Slide 26: Red, Green, Refactor
Tests
Code

## Slide 27: Executing
Demo
A day in the life of an agile developer using
Visual Studio 2012 and Team Foundation Server 2012

## Slide 28: Responding to change

## Slide 29
PRIORITIZE
PLAN
EXECUTE
RESPOND

## Slide 30: Planning
Product Backlog
Sprint Backlog

## Slide 31: Velocity
Product Backlog
Velocity
Sprint 1:
Sprint 2:
Sprint 3:
Sprint 4:
13
15
12
18

## Slide 32: Grooming the Backlog
Product Backlog
Priority

## Slide 33: Respond to Change
Product Backlog
Priority

## Slide 34
Takeaways
Lessons from the trenches

## Slide 35: 10 Things to Take Away
Define done
Fail fast
Understand your team’s velocity
Finish what you start
Bugs are real work
Write unit tests – always
Autonomy, mastery, purpose
Do the right thing… at the right time
Plan until you need to learn
Quality is not a variable

## Slide 36: Thank you!
Have questions now?
  Please use the mics
  I will stick around outside after
Think of a question later?
  peter.provost@microsoft.com
  www.peterprovost.org
  @pprovost
Peter Provost
Find Me Later At DEV01-TLC: Application Lifecycle Management (ALM)

## Slide 37: Related Content
Breakout Sessions
DEV214 Introducing the New Visual Studio 11 Unit Testing Experience
AAP401 Real World Developer Testing with Visual Studio 2012
DEV411 Testing Un-testable Code with Fakes in Visual Studio 2012
AAP330 Compile & Execute Requirements in .NET
Hands on Labs
DEV17-HOL Explore the New Unit Testing and Code Clone Capabilities of Visual Studio 2012
Product Demo Stations
DEV01-TLC Application Lifecycle Management (ALM)

## Slide 38: DEV Track Resources
Visual Studio Home Page :: http://www.microsoft.com/visualstudio/en-us
Jason Zander’s Blog :: http://blogs.msdn.com/b/jasonz/
Facebook :: http://www.facebook.com/visualstudio
Twitter :: http://twitter.com/#!/visualstudio
Somasegar’s Blog :: http://blogs.msdn.com/b/somasegar/

## Slide 39: Resources
  Connect. Share. Discuss.
http://northamerica.msteched.com
Learning
  Microsoft Certification & Training Resources
www.microsoft.com/learning
TechNet
  Resources for IT Professionals
http://microsoft.com/technet
  Resources for Developers
http://microsoft.com/msdn

## Slide 40
Complete an evaluation on CommNet and enter to win!

## Slide 41: MS Tag
Scan the Tag
to evaluate this
session now on
myTechEd Mobile
Required Slide
*delete this box when your slide is finalized
Your MS Tag will be inserted here during the final scrub.

## Slide 42
© 2012 Microsoft Corporation. All rights reserved. Microsoft, Windows, Windows Vista and other product names are or may be registered trademarks and/or trademarks in the U.S. and/or other countries.
The information herein is for informational purposes only and represents the current view of Microsoft Corporation as of the date of this presentation. Because Microsoft must respond to changing market conditions, it should not be interpreted to be a commitment on the part of Microsoft, and Microsoft cannot guarantee the accuracy of any information provided after the date of this presentation. MICROSOFT MAKES NO WARRANTIES, EXPRESS, IMPLIED OR STATUTORY, AS TO THE INFORMATION IN THIS PRESENTATION.