## Slide 1: Yes We Kanban!
Stephen Forte @worksonmypc
Chief Strategy Officer
Telerik
DPR203

## Slide 2: Bio
Chief Strategy Officer of Telerik
Certified Scrum Master
21st TechEd of my career!
Active in the Community:
  International Conference Speaker for 12+ Years
  RD, MVP and INETA Speaker
  Co-moderator & founder of NYC .NET Developers Group http://www.nycdotnetdev.com
  Wrote a few books: SQL Server 2008 Developers Guide (MS Press)
MBA from the City University of New York
Past:
  CTO and co-Founder of Corzen, Inc. (TXV: WAN)
  CTO of Zagat Survey
Notes: 2

## Slide 3: What is Kanban?
An agile methodology that stresses pulling individual work items to completion
  Focuses on visualization
Focuses on just in time delivery of raw materials
  Workers get what they need when they need it, no sooner (Lean)
  Limit Work in Progress

## Slide 4: Where did Kanban Come From?
Comes from the famous Toyota Production System
  Part of the Lean Manufacturing Movement
Japanese for “signal card”
  Kaizen-promotes continuous improvement

## Slide 5: Kanban Cards

## Slide 6: Flow
Batch v flow (individual work items)
Pull system- work is pulled through the system by demand
Where there is inventory, there is no flow.

## Slide 7: Pull
Pull based on customer demand
Flow and pull are linked:
  Keep the entire value stream moving towards the customer at the rate the customer consumes

## Slide 8: Kanban for Technology Projects
Define a work flow and visualize it
  Organize a queue
  Limit work in progress (WIP) for each queue
    Allows you to constantly evaluate process improvements
  Allow work to flow through the system in a controlled way (not iterative)
    No sprints!
Evolutionary by design
  Change is built into the model
Communication is about progress (not merely results)
  Eliminate Daily Scrum

## Slide 9: Core Practices of Kanban
Define and visualize the workflow
Limit Work-in-progress
Measure and Manage Flow
Make Process Policies Explicit
Use Models to Suggest Improvement
For more info: http://finance.groups.yahoo.com/group/kanbandev/message/9261

## Slide 10: Kanban

## Slide 11: Kanban Board
demo

## Slide 12: Establishing a Delivery Cadence
Define how long it takes to pull an item through the system
Time box your process to force kaizen

## Slide 13: Questions?

## Slide 14: DPR Track Resources
http://www.microsoft.com/visualstudio
http://www.microsoft.com/visualstudio/en-us/lightswitch
http://www.microsoft.com/expression/
http://blogs.msdn.com/b/somasegar/
http://blogs.msdn.com/b/bharry/
http://www.microsoft.com/sqlserver/en/us/default.aspx
http://www.facebook.com/visualstudio

## Slide 15: Resources
www.microsoft.com/teched
  Sessions On-Demand & Community
  Microsoft Certification & Training Resources
  Resources for IT Professionals
  Resources for Developers
www.microsoft.com/learning
http://microsoft.com/technet
http://microsoft.com/msdn
Learning
http://northamerica.msteched.com
  Connect. Share. Discuss.

## Slide 16
Complete an evaluation on CommNet and enter to win!